[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Executive Summary

Licensing: Sovereign Tier

Implementation: Three-Phase Programme

Support: Enterprise Tier (Sovereign)

Multi-Year TCO

Exclusions

Contractual Framework

Decision Summary

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — CBDC and Digital Dirham Enabling Infrastructure |
| Client | Central Bank of UAE |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Confidentiality | Restricted |
| RFP Reference | CENTRAL-BANK-OF-UAE-RFP-CBDC-DIGITAL-DIRHAM-INFRASTRUCTURE-202603 |

  - Executive Summary

The CBUAE requires sovereign-grade infrastructure for the Digital Dirham programme. This commercial proposal presents SettleMint's licensing, implementation, and support model for DALP as the enabling platform — structured for the multi-phase, multi-year nature of CBDC deployment.

Recommendation: Sovereign tier (Tier 3) platform license with Enterprise support (24×7), phased 18-month implementation across wholesale, retail pilot, and full deployment.

  - Licensing: Sovereign Tier

| Included | Detail |
| --- | --- |
| Full platform capabilities | All lifecycle pillars, compliance modules, API surface |
| Sovereign-grade support | 24×7 coverage, 1-hour P1 response |
| Dedicated infrastructure | Fully isolated deployment, UAE-resident |
| Multi-environment | Dev, UAT, Sandbox, DR, Production |
| Network governance | Permissioned Besu with CBUAE-controlled validators |
| Platform updates | All releases, security patches, CBDC-specific enhancements |
| Annual license | [CLIENT-SPECIFIC — sovereign pricing] |

  - Implementation: Three-Phase Programme

| Phase | Duration | Scope | Fee Basis |
| --- | --- | --- | --- |
| Phase A: Wholesale CBDC | 6 months | Interbank settlement, central bank console, RTGS integration | Fixed fee |
| Phase B: Retail Pilot | 6 months | Two-tier distribution, bank portals, consumer wallets | Fixed fee |
| Phase C: Full Deployment | 6 months | Nationwide rollout, merchant integration, cross-border | Fixed fee |
| Total | 18 months |  | [CLIENT-SPECIFIC] |

  - Support: Enterprise Tier (Sovereign)

| Aspect | Configuration |
| --- | --- |
| Coverage | 24×7×365 |
| P1 response | 1 hour |
| P2 response | 2 hours |
| Dedicated team | On-site + remote support engineers |
| Security incident response | Immediate escalation protocol |
| Quarterly reviews | Yes |
| Annual fee | [CLIENT-SPECIFIC] |

  - Multi-Year TCO

| Component | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Platform license | [CS] | [CS] | [CS] | [CS] | [CS] |
| Implementation | [CS] | [CS] | — | — | — |
| Support | [CS] | [CS] | [CS] | [CS] | [CS] |
| Infrastructure | [CS] | [CS] | [CS] | [CS] | [CS] |

    - Exclusions

- UAE-resident infrastructure provisioning (CBUAE responsibility)

- Hardware Security Module procurement

- Bank integration development (participating banks)

- Regulatory and legal advisory

- Consumer wallet development (if separate from DALP)

- Cross-border corridor-specific agreements

  - Contractual Framework

- Five-year initial term (sovereign infrastructure lifecycle)

- Milestone-based implementation payments

- Annual license in advance

- Technology escrow for source code

- Full audit rights for CBUAE

- Data sovereignty guarantees (UAE-resident, no cross-border data transfer)

- Exit support: 12-month transition period with full documentation and data export

  - Decision Summary

| Factor | Position |
| --- | --- |
| CBDC track record | State Bank of India e-Rupee — national-scale production |
| Gulf presence | Saudi RER live production |
| Sovereignty | CBUAE retains complete control over issuance and policy |
| Scalability | Architecture tested for 500+ concurrent settlements |
| Cross-border | Multi-network support for Project Aber/mBridge corridors |
| Certifications | ISO 27001, SOC 2 Type II |