[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Executive Summary

Licensing: Enterprise Tier

Implementation Pricing

Support: Premium Tier

Three-Year TCO

Exclusions

Contractual Framework

Decision Summary

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — Digital Bonds Issuance Platform |
| Client | Deutsche Bank |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Confidentiality | Restricted |
| RFP Reference | DEUTSCHE-BANK-RFP-DIGITAL-BONDS-202603 |

  - Executive Summary

Deutsche Bank requires a production-grade digital bonds issuance platform that operates within the eWpG and MiCA regulatory framework. This commercial proposal presents SettleMint's licensing, implementation, and support model for DALP.

Recommendation: Enterprise tier (Tier 2) with Premium support, 19-week fixed-fee implementation, EU-hosted deployment.

  - Licensing: Enterprise Tier

| Included | Detail |
| --- | --- |
| Full platform capabilities | All lifecycle pillars, compliance modules, API surface |
| All asset classes | Bond-optimized via DALPAsset configuration |
| All 18 compliance modules | eWpG, MiCA, MiFID II compliant |
| Full API surface | REST v2, GraphQL, webhooks, SDK, CLI |
| Observability stack | Grafana dashboards, three-pillar observability |
| Platform updates | All releases including ISO 20022 support (Q3 2026) |
| Annual license | [CLIENT-SPECIFIC] |

  - Implementation Pricing

| Phase | Duration | Fee |
| --- | --- | --- |
| Phase 1: Discovery | 2 weeks | Fixed fee |
| Phase 2: Foundation | 3 weeks | Fixed fee |
| Phase 3: Configuration | 4 weeks | Fixed fee |
| Phase 4: Integration & Testing | 4 weeks | Fixed fee |
| Phase 5: Go-Live & Hypercare | 6 weeks | Fixed fee |
| Total | 19 weeks | [CLIENT-SPECIFIC] |

  - Support: Premium Tier

| Aspect | Configuration |
| --- | --- |
| Coverage | 16×5 (Monday–Friday) |
| P1 response | 2 hours |
| P2 response | 4 hours |
| Dedicated engineer | Yes |
| Quarterly reviews | Yes |
| Annual fee | [CLIENT-SPECIFIC] |

  - Three-Year TCO

| Component | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Platform license | [CS] | [CS] | [CS] |
| Implementation | [CS] | — | — |
| Support | [CS] | [CS] | [CS] |
| Infrastructure | [CS] | [CS] | [CS] |

    - Exclusions

- EU cloud infrastructure (Deutsche Bank responsibility)

- T2S connectivity (existing Deutsche Bank infrastructure)

- Clearstream integration development (joint effort)

- BaFin regulatory filing fees

- SWIFT gateway licensing

- ISO 20022 middleware (interim — native support Q3 2026)

  - Contractual Framework

- Three-year initial term

- Milestone-based implementation; annual license in advance

- GDPR-compliant data processing agreement

- EU data residency guarantee

- Annual audit rights

- 90-day exit support with data export

- Subcontractor disclosure and approval

  - Decision Summary

| Factor | Position |
| --- | --- |
| German bank reference | Commerzbank — Boerse Stuttgart listed ETPs |
| Regulatory readiness | eWpG, MiCA, MiFID II compliance mapping |
| Settlement performance | T+0, under 3 seconds median finality |
| Pricing model | Platform license — zero per-transaction fees |
| Integration | T2S, SWIFT, Clearstream architecture defined |
| Certifications | ISO 27001, SOC 2 Type II |