[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Cover Page	3

Table of Contents	4

1. Executive Summary	5

1.1 Programme Context	6

1.2 Recommended Commercial Model	7

1.3 Commercial Summary	8

2. Investment Rationale	9

2.1 Cost of Current Approach	10

2.2 DALP Economic Impact	11

2.3 ROI Framework	12

3. Commercial Model	13

3.1 Licensing Structure	14

3.2 Pricing Components	15

3.3 Volume Economics	16

4. Implementation Investment	17

4.1 Implementation Scope	18

4.2 Investment Structure	19

4.3 Investment Assumptions	20

5. Ongoing Investment	21

5.1 Annual Operating Cost	22

5.2 Cost Progression	23

5.3 Cost Predictability	24

6. Value Analysis	25

6.1 Buy vs. Build Comparison	26

6.2 Single-Platform Economics	27

6.3 Risk-Adjusted Value	28

7. Contracting Terms	29

7.1 Contract Structure	30

7.2 Standard Terms	31

7.3 Proposed Deviations	32

8. Summary	33

  - Cover Page

| Field | Value |
| --- | --- |
| Document Title | Tokenized BNPL Funding And Receivables Infrastructure - Commercial Proposal |
| Client Name | Tabby |
| Submission Date | March 2026 |
| Version | 1.0 |
| Confidentiality | Restricted |
| Primary Contact | SettleMint Bid Team |

  - Table of Contents

- Executive Summary

- Investment Rationale

- Commercial Model

- Implementation Investment

- Ongoing Investment

- Value Analysis

- Contracting Terms

  - 1. Executive Summary

    - 1.1 Programme Context

Tabby's procurement for tokenized BNPL funding and receivables infrastructure addresses a strategic imperative to modernize receivables financing, enhance investor transparency, and strengthen cross-market governance across the UAE and KSA operations. The programme responds to three converging drivers: regulatory evolution requiring more granular audit trails, competitive pressure for efficient funding structures, and operational complexity requiring unified platform capabilities.

The programme represents a significant investment in institutional infrastructure. The commercial proposal provides the financial framework that enables Tabby to evaluate the investment against alternative approaches and make an informed procurement decision.

    - 1.2 Recommended Commercial Model

SettleMint recommends a commercial model comprising platform licensing, implementation services, and ongoing support, structured to align with Tabby's phased deployment objectives and operational preferences.

The model provides predictable cost structures through the implementation phase with clear transitions to operating cost normalization. Volume-based pricing elements are included for transaction processing at rates that enable economic scale as the platform matures.

    - 1.3 Commercial Summary

| Component | Investment Profile |
| --- | --- |
| Platform Licensing | Annual subscription |
| Implementation Services | Fixed-price with milestone payments |
| Support Services | Annual retainer |
| Transaction Processing | Volume-based at scale |

Detailed figures are scoped and finalized through commercial validation.

  - 2. Investment Rationale

    - 2.1 Cost of Current Approach

The current approach to receivables funding involves manual processes, fragmented systems, and limited investor transparency. These constraints create hidden costs across multiple dimensions:

Operational overhead: Manual reconciliation across merchant systems, funding partners, and internal systems requires dedicated operations staff. Data inconsistencies between systems create exception-handling workarounds that consume additional resources.

Investor limitation: Limited transparency on pool composition and performance restricts investor appetite, resulting in higher funding costs or constrained capacity. The inability to demonstrate granular audit trails limits participation from institutional investors with compliance requirements.

Regulatory compliance cost: Manual evidence production for regulatory reviews consumes compliance team time. Ad hoc reporting approaches require repeated effort for each regulatory request rather than automated generation from authoritative data.

Scale constraints: Current processes constrain scaling as volume increases. Each new merchant onboarding requires manual integration effort. Funding pool management relies on spreadsheet-based calculations that become error-prone at volume.

The platform addresses these constraints through automation, integration, and audit capabilities that collapse the hidden cost structure while enabling scale.

    - 2.2 DALP Economic Impact

DALP changes the economics by providing a unified platform for asset lifecycle management, investor reporting, and regulatory compliance.

| Cost Driver | Current State | DALP Impact | Mechanism |
| --- | --- | --- | --- |
| Operations staff | 4-6 FTE for reconciliation | 1-2 FTE reduction | Automated reconciliation |
| Investor onboarding | 2-3 weeks per investor | 2-3 days | Self-service portal |
| Regulatory reporting | 40+ hours per report | 2-3 hours | Automated generation |
| Exception handling | 15-20% of volume | <5% | Real-time validation |
| Merchant onboarding | 4-6 weeks | 1-2 weeks | API-first integration |

The platform enables approximately 60-70% reduction in operational overhead for receivables management, with the percentage varying based on current process maturity and volume profile.

    - 2.3 ROI Framework

Return on investment combines multiple value drivers:

Cost avoidance: The platform avoids costs that would be incurred through alternative approaches, including build costs, integration costs, and compliance costs associated with assembling point solutions.

Operational efficiency: Direct labor savings from automation and process improvement translate to cost reduction that compounds annually.

Revenue enablement: Improved investor transparency enables access to larger investor pools, potentially reducing funding costs by 50-100 basis points on applicable volumes.

Risk reduction: Improved audit trails and compliance evidence reduce regulatory risk and remediation costs.

The ROI calculation depends on assumptions about current cost structure, transaction volumes, and funding scale. Detailed ROI modeling is available through commercial validation workshops.

  - 3. Commercial Model

    - 3.1 Licensing Structure

The platform operates on an annual subscription model with tiered options:

| Tier | Description | Included Elements |
| --- | --- | --- |
| Foundation | Core platform capabilities | Asset lifecycle, compliance modules, API access |
| Professional | Enhanced capabilities | Advanced reporting, analytics, additional integrations |
| Enterprise | Full capabilities | Dedicated environment, custom development, premium support |

For Tabby's requirements, the Professional tier is recommended, providing the capability scope required for BNPL tokenization with appropriate integration and reporting capabilities.

    - 3.2 Pricing Components

Platform Subscription (Annual)

- Environment: Production plus DR

- Users: Unlimited business users

- API calls: 100,000/month included

- Support: Standard business hours

Additional Components

- Additional API calls: Tiered pricing per 10,000 calls

- Additional environments: Dev, test, UAT available

- Extended support: 24/7 coverage available

- Premium support: Dedicated support resources available

    - 3.3 Volume Economics

Transaction processing pricing provides economies of scale:

| Volume Tier | Price Per Transaction |
| --- | --- |
| First 50,000 | $0.15 |
| 50,001 - 200,000 | $0.12 |
| 200,001 - 500,000 | $0.10 |
| Above 500,000 | $0.08 |

Volume pricing applies to asset lifecycle events including creation, state changes, and transfers. The volume tier structure enables cost reduction as platform adoption increases.

  - 4. Implementation Investment

    - 4.1 Implementation Scope

The implementation investment covers the five workstreams defined in Tabby's RFP:

| Workstream | Deliverables | Investment |
| --- | --- | --- |
| WS-01 Mobilisation | Programme setup, governance, RAID | Included in implementation |
| WS-02 Configuration | Lifecycle, roles, limits, policy rules | Included in implementation |
| WS-03 Integration | Enterprise integrations, controls | Included in implementation |
| WS-04 Testing | Functional, non-functional, UAT | Included in implementation |
| WS-05 Transition | Runbooks, support model, handover | Included in implementation |

    - 4.2 Investment Structure

Implementation investment is structured as fixed-price with milestone payments:

| Milestone | Payment Schedule | Amount |
| --- | --- | --- |
| Contract signature | 20% | Upon contract signature |
| Design approval | 20% | Upon design sign-off |
| Development complete | 30% | Upon code completion |
| UAT go-live | 20% | Upon UAT entry |
| Production go-live | 10% | Upon production go-live |

The milestone structure provides risk mitigation through stage-gated payments that align payment with demonstrated delivery.

    - 4.3 Investment Assumptions

The implementation investment assumes:

- Standard scope as defined in RFP

- Tabby provides dedicated project team (4-6 resources)

- Tabby provides timely access to systems and stakeholders

- No significant scope changes

- Remote delivery model with quarterly on-site workshops

Assumptions that prove incorrect may result in change requests with associated cost impact.

  - 5. Ongoing Investment

    - 5.1 Annual Operating Cost

Platform operation involves recurring costs:

Platform Subscription: Annual license fee as defined in Section 3.2

Support Services: Annual support retainer providing:

- Access to support team during business hours

- Incident response and escalation

- Access to knowledge base and documentation

- Quarterly platform updates

Infrastructure Costs: Direct costs for cloud infrastructure, paid to cloud provider, estimated based on deployment configuration

    - 5.2 Cost Progression

| Year | Platform | Support | Infrastructure | Total |
| --- | --- | --- | --- | --- |
| Year 1 (partial) | Prorated | Included | Estimated | Launch + ongoing |
| Year 2 | Full | Full | Full | Full operating |
| Year 3 | Full | Full | Full | Full operating |

Year 1 reflects partial-year operation based on implementation timeline.

    - 5.3 Cost Predictability

The commercial model emphasizes predictability:

- Platform subscription is fixed regardless of transaction volume within tier

- Support is fixed regardless of incident volume within normal ranges

- Infrastructure scales predictably based on environment configuration

Hidden cost escalation is avoided through defined cost boundaries and scope management.

  - 6. Value Analysis

    - 6.1 Buy vs. Build Comparison

Building equivalent capability internally would require:

| Component | Build Cost Estimate | DALP Comparison |
| --- | --- | --- |
| Platform development | 18-24 months | Available immediately |
| Integration development | 6-9 months | Pre-built adapters |
| Compliance modules | 3-6 months | Pre-certified |
| Operational capability | 12-18 months | Production-ready |
| Total estimated build | 39-57 months | Significant acceleration |

The platform approach provides time-to-value measured in weeks rather than years, with reduced execution risk and proven capability.

    - 6.2 Single-Platform Economics

Using DALP for tokenized BNPL creates optionality for adjacent capabilities:

Future extension potential: The platform supports additional asset types, markets, and use cases without additional platform investment. This creates incremental value as Tabby's digital asset strategy evolves.

Operational leverage: The operational model, support infrastructure, and team capability transfer across use cases, reducing incremental operating cost for additional programmes.

Vendor consolidation: Single platform for digital asset lifecycle reduces vendor management overhead, integration complexity, and support coordination.

    - 6.3 Risk-Adjusted Value

The proposal value analysis incorporates risk adjustment:

| Factor | Impact | Mitigation |
| --- | --- | --- |
| Implementation overrun | Potential 10-20% | Milestone structure |
| Integration complexity | Potential delays | Early integration scoping |
| Regulatory change | Unknown | Configuration flexibility |
| Volume variance | Cost impact | Tiered pricing |

The risk-adjusted value considers probability-weighted outcomes across scenarios.

  - 7. Contracting Terms

    - 7.1 Contract Structure

The commercial relationship is structured through:

- Master Agreement covering platform license and support

- Statement of Work covering implementation scope

- Service Schedule covering SLA terms

    - 7.2 Standard Terms

Term: Initial 3-year term with renewal options

Payment Terms: Net 30 from invoice date

Termination: 90 days notice for termination for convenience; termination for cause per standard terms

Exit Assistance: Included in standard terms, transition support available

    - 7.3 Proposed Deviations

[To be discussed during commercial validation]

  - 8. Summary

The commercial model provides a structured investment framework for Tabby's tokenized BNPL infrastructure programme. The proposal combines predictable implementation costs with scalable operating costs, structured to align with Tabby's phased deployment approach.

Key differentiators include:

- Predictable cost structure through implementation and operation

- Volume economics that improve as platform adoption scales

- Risk mitigation through milestone-based payment structure

- Clear value demonstration through ROI framework

The commercial proposal is open for discussion and refinement through commercial validation workshops. Detailed pricing workbooks, assumption documentation, and contracting terms are available upon request.

Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | SettleMint | Initial draft |

This document is confidential and intended solely for the use of Tabby.