[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Table of Contents	3

Executive Summary	4

Commercial Overview	5

Recommended Commercial Model	6

Investment Summary	7

Decision Rationale	8

Investment Rationale	9

Current-State Cost Analysis	10

DALP Economic Advantage	11

ROI Framework	12

Licensing and Pricing Structure	13

Platform Licensing	14

What's Included in Platform License	15

Licensing Terms	16

Implementation Cost Framework	17

Implementation Approach	18

Implementation Cost Components	19

Implementation Assumptions	20

Change Control	21

Support and Maintenance	22

Support Tier Options	23

Ongoing Costs	24

Support Services Included	25

Total Cost of Ownership	26

3-Year TCO Projection	27

TCO Assumptions	28

Commercial Terms and Conditions	29

Contract Structure	30

Pricing Validity	31

Payment Terms	32

Escrow and Security	33

Value Analysis and ROI Framework	34

Strategic Value	35

Risk Mitigation	36

Recommendation Summary	37

Next Steps	38

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — Digital Development Bonds Platform |
| Client | KfW |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Classification | Confidential |
| RFP Reference | KFW-RFP-DIGITAL-DEVELOPMENT-BONDS-202603 |

  - Table of Contents

- Executive Summary

- Investment Rationale

- Licensing and Pricing Structure

- Implementation Cost Framework

- Support and Maintenance

- Total Cost of Ownership

- Commercial Terms and Conditions

- Value Analysis and ROI Framework

  - Executive Summary

    - Commercial Overview

SettleMint proposes a comprehensive Digital Asset Lifecycle Platform (DALP) deployment to support KfW's digital development bonds programme. The commercial framework is designed for German federal institution requirements, with predictable annual licensing, transparent implementation pricing, and tiered support options matched to production operational needs.

    - Recommended Commercial Model

| Component | Recommendation |
| --- | --- |
| Platform Tier | Enterprise |
| Deployment Model | Dedicated Cloud (AWS eu-central-1, Frankfurt) |
| Support Tier | Premium |
| Implementation Scope | Full deployment with integrations |
| Contract Term | 3-year initial with annual renewal option |

    - Investment Summary

The recommended commercial structure delivers:

- Predictable annual licensing: No per-transaction or per-token fees, enabling unlimited scaling

- Transparent implementation costs: Fixed-price implementation with defined phases and deliverables

- Tiered support: Premium support with 12x7 coverage, dedicated engineer access, and priority issue resolution

- Total first-year investment: [To be finalized based on scope validation]

    - Decision Rationale

The recommended Enterprise tier provides KfW with:

- Multi-environment deployment (development, staging, production) for controlled release management

- Multi-network capability for future expansion beyond initial Hyperledger Besu deployment

- Full custody integration flexibility for DFNS and Fireblocks

- Premium support with responsive coverage matching German banking hours

- Dedicated integration support during critical onboarding phase

  - Investment Rationale

    - Current-State Cost Analysis

KfW's current approach to digital bond issuance involves multiple components:

| Component | Estimated Annual Cost | Notes |
| --- | --- | --- |
| Custom development | [To be provided by KfW] | Internal development team allocation |
| Third-party licensing | [To be provided by KfW] | Multiple vendor contracts |
| Integration effort | [To be provided by KfW] | Point-to-point connections |
| Operational overhead | [To be provided by KfW] | Manual reconciliation, reporting |
| Compliance tooling | [To be provided by KfW] | Regulatory reporting solutions |

    - DALP Economic Advantage

DALP transforms the cost structure through:

Platform consolidation: Single platform replacing multiple point solutions, reducing vendor management overhead and integration complexity.

Operational efficiency: Automated lifecycle management, compliance enforcement, and settlement processing reduce manual operational burden.

Scalability: Unlimited transaction and token operations within annual licensing, removing growth penalties.

Compliance automation: Built-in compliance modules eliminate custom compliance development and maintenance.

    - ROI Framework

| Benefit Category | Estimated Impact | Basis |
| --- | --- | --- |
| Development cost avoidance | [TBD] | Internal build vs. platform licensing comparison |
| Operational efficiency | [TBD] | Automation of manual processes |
| Time-to-market acceleration | [TBD] | Production-readiness vs. custom development |
| Regulatory compliance | [TBD] | Pre-built compliance modules vs. custom development |

  - Licensing and Pricing Structure

    - Platform Licensing

DALP licensing follows a tiered model based on deployment complexity, not usage volume:

| Tier | Description | Annual License Fee |
| --- | --- | --- |
| Foundation | Single environment, single network, single custody | [TBD] |
| Enterprise | Multiple environments, multi-network, multi-custody | [TBD] |
| Sovereign | Unlimited scope, dedicated resources | [TBD] |

Recommended: Enterprise Tier — Provides KfW with production-grade deployment flexibility and future expansion capability.

    - What's Included in Platform License

- Full DALP platform capabilities (all 5 lifecycle pillars)

- All 7 asset classes plus configurable tokens

- All 18 compliance module types

- Complete API surface (REST, SDK, CLI)

- All addon capabilities (vault, XvP, token sales, airdrops, yield)

- Observability stack with pre-built dashboards

- Platform updates during license term

    - Licensing Terms

| Parameter | Value |
| --- | --- |
| Billing frequency | Annual, prepaid |
| Contract length | 3-year initial, annual renewal |
| Payment terms | Net 30 from invoice |
| Price validity | 90 days from proposal date |
| Annual escalator | [TBD]% per year |

  - Implementation Cost Framework

    - Implementation Approach

SettleMint recommends a 19-week implementation following the structured methodology:

| Phase | Duration | Focus | Investment |
| --- | --- | --- | --- |
| Phase 1 | 2 weeks | Discovery and Requirements | [TBD] |
| Phase 2 | 3 weeks | Foundation and Setup | [TBD] |
| Phase 3 | 4 weeks | Configuration and Compliance | [TBD] |
| Phase 4 | 4 weeks | Integration and Testing | [TBD] |
| Phase 5 | 6 weeks | Go-Live and Hypercare | [TBD] |
| Total | 19 weeks |  | [TBD] |

    - Implementation Cost Components

| Component | Description | Investment |
| --- | --- | --- |
| Discovery and Architecture | Requirements analysis, architecture design | [TBD] |
| Environment Provisioning | Development, staging, production setup | [TBD] |
| Network Configuration | Hyperledger Besu deployment | [TBD] |
| Asset Configuration | Bond asset setup and testing | [TBD] |
| Compliance Configuration | MiCA/eWpG compliance modules | [TBD] |
| Integration Development | Core banking, custody, reporting | [TBD] |
| Testing | Functional, security, performance, UAT | [TBD] |
| Go-Live Support | Production deployment and stabilization | [TBD] |
| Knowledge Transfer | Training and documentation | [TBD] |

    - Implementation Assumptions

- Single asset class (bonds) in initial deployment

- One blockchain network (Hyperledger Besu) in production

- One custody provider integration

- Standard compliance configuration for German jurisdiction

- KfW provides timely access to integration endpoints

- KfW provides designated project resources per RACI

    - Change Control

Implementation changes are managed through a formal change control process:

- Change request submission with impact assessment

- Joint review within 5 business days

- Approval or deferral decision

- Implementation plan update if approved

  - Support and Maintenance

    - Support Tier Options

| Capability | Standard (8x5) | Premium (12x7) | Enterprise (24x7) |
| --- | --- | --- | --- |
| Coverage hours | 09:00-18:00 CET, Mon-Fri | 07:00-22:00 CET, Mon-Fri + P1 weekend | 24/7/365 |
| P1 response time | 4 hours | 1 hour | 15 minutes |
| P1 resolution target | 8 hours | 4 hours | 2 hours |
| Named contacts | Up to 3 | Up to 8 | Unlimited |
| Support channels | Email, portal | + Slack, phone | + Video escalation |
| Assigned engineer | Shared pool | Designated | Dedicated team |
| Release cadence | Quarterly | Monthly | Continuous |
| Business reviews | Quarterly | Monthly | Bi-weekly |
| Architecture reviews | None | None | Quarterly |

Recommended: Premium Tier — Matches KfW's operational hours with extended coverage and priority support.

    - Ongoing Costs

| Component | Annual Cost |
| --- | --- |
| Platform license | [TBD] |
| Premium support | [TBD] |
| Environment hosting (development) | [TBD] |
| Environment hosting (production) | [TBD] |
| Total Annual | [TBD] |

    - Support Services Included

- Platform monitoring and issue resolution

- Security patch management

- Platform updates and new releases

- Integration troubleshooting

- Compliance module updates for regulatory changes

- Access to knowledge base and documentation

  - Total Cost of Ownership

    - 3-Year TCO Projection

| Year | License | Implementation | Support | Hosting | Total |
| --- | --- | --- | --- | --- | --- |
| Year 1 | [TBD] | [TBD] | [TBD] | [TBD] | [TBD] |
| Year 2 | [TBD] | — | [TBD] | [TBD] | [TBD] |
| Year 3 | [TBD] | — | [TBD] | [TBD] | [TBD] |
| Total | [TBD] | [TBD] | [TBD] | [TBD] | [TBD] |

    - TCO Assumptions

- Three-year contract term

- Enterprise tier platform license

- Premium support tier

- Dedicated cloud deployment (AWS eu-central-1)

- No additional asset classes in Year 1

- Standard pricing escalation

  - Commercial Terms and Conditions

    - Contract Structure

| Document | Description |
| --- | --- |
| Platform License Agreement | Annual licensing terms |
| Implementation Statement of Work | Project scope and deliverables |
| Support Services Agreement | Support tier terms |
| Data Processing Agreement | GDPR compliance |

    - Pricing Validity

Pricing in this proposal is valid for 90 days from the date of this document. After this period, pricing may be subject to adjustment based on scope validation and current exchange rates.

    - Payment Terms

- Implementation: 30% upon contract signature, 40% at Phase 3 completion, 30% upon go-live

- Annual license: Prepaid annually

- Support: Prepaid quarterly

- Payment terms: Net 30 from invoice

    - Escrow and Security

- Source code escrow available upon request (Enterprise and Sovereign tiers)

- Security assessments: KfW may conduct vendor security review prior to contract execution

  - Value Analysis and ROI Framework

    - Strategic Value

| Value Driver | Description |
| --- | --- |
| Production readiness | Proven platform with institutional references |
| Regulatory alignment | Pre-built MiCA/eWpG compliance modules |
| Operational control | Full audit trails for federal audit requirements |
| Future scalability | Multi-asset, multi-network capability |

    - Risk Mitigation

| Risk | Mitigation |
| --- | --- |
| Technology risk | Proven platform with production deployments |
| Integration risk | Structured methodology with clear phases |
| Operational risk | Comprehensive training and knowledge transfer |
| Regulatory risk | Pre-built compliance modules |

    - Recommendation Summary

SettleMint recommends proceeding with the Enterprise tier deployment based on:

- KfW's requirement for production-grade infrastructure

- Need for multi-environment deployment flexibility

- Future expansion capability beyond initial bond issuance

- Premium support matching German banking operational hours

- Total cost of ownership competitive with alternative approaches

  - Next Steps

To finalize commercial terms, SettleMint proposes:

- Commercial validation workshop: Detailed scope discussion to finalize pricing

- Reference call: Discussion with existing European bank deployment

- Security assessment: KfW vendor security questionnaire completion

- Contract negotiation: Legal review of standard terms

End of Commercial Proposal

Document Control

- Version: 1.0

- Date: March 2026

- Classification: Confidential

- Prepared by: SettleMint NV