[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Executive Summary

Licensing: Enterprise Tier

Implementation

Support: Premium Tier

Three-Year TCO

Exclusions

Contractual Framework

Decision Summary

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — Tokenized Funds Distribution Platform |
| Client | BNP Paribas |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Confidentiality | Restricted |
| RFP Reference | BNP-PARIBAS-RFP-TOKENIZED-FUNDS-202603 |

  - Executive Summary

BNP Paribas requires a tokenized fund distribution platform to modernize its asset servicing operations. This commercial proposal presents DALP's licensing, implementation, and support model.

Recommendation: Enterprise tier (Tier 2) with Premium support, 19-week fixed-fee implementation, EU-hosted deployment.

  - Licensing: Enterprise Tier

| Included | Detail |
| --- | --- |
| Full platform capabilities | Issuance, Compliance, Custody, Settlement, Servicing |
| All asset classes | Fund class optimized via DALPAsset |
| All compliance modules | UCITS, AIFMD, MiCA, MiFID II configurations |
| Full API surface | REST v2, GraphQL, webhooks, SDK, CLI |
| Observability | Grafana, metrics, logs, traces |
| Platform updates | All releases and security patches |
| Annual license | [CLIENT-SPECIFIC] |

  - Implementation

| Phase | Duration | Fee |
| --- | --- | --- |
| Phase 1: Discovery | 2 weeks | Fixed |
| Phase 2: Foundation | 3 weeks | Fixed |
| Phase 3: Configuration | 4 weeks | Fixed |
| Phase 4: Integration & Testing | 4 weeks | Fixed |
| Phase 5: Go-Live & Hypercare | 6 weeks | Fixed |
| Total | 19 weeks | [CLIENT-SPECIFIC] |

  - Support: Premium Tier

| Aspect | Configuration |
| --- | --- |
| Coverage | 16×5 |
| P1 response | 2 hours |
| Dedicated engineer | Yes |
| Quarterly reviews | Yes |
| Annual fee | [CLIENT-SPECIFIC] |

  - Three-Year TCO

| Component | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Platform license | [CS] | [CS] | [CS] |
| Implementation | [CS] | — | — |
| Support | [CS] | [CS] | [CS] |
| Infrastructure | [CS] | [CS] | [CS] |

    - Exclusions

- EU cloud infrastructure (BNP Paribas responsibility)

- FundSettle/Euroclear integration development (joint effort)

- NAV calculation engine (BNP Paribas existing platform)

- Fund regulatory filing fees (AMF/CSSF)

- Extended TA replacement scope (priced separately — estimated 4 weeks)

  - Contractual Framework

- Three-year initial term with annual renewal

- Milestone-based implementation; annual license in advance

- GDPR-compliant data processing

- EU data residency

- Annual audit rights

- 90-day exit support

  - Decision Summary

| Factor | Position |
| --- | --- |
| Fund operations reference | KBC Securities — crowdfunding lifecycle |
| MiCA/UCITS compliance | Embedded at smart contract level |
| Pricing model | Platform license — zero per-transaction fees |
| NAV integration | Feeds System with real-time NAV processing |
| Certifications | ISO 27001, SOC 2 Type II |