HSBC

Commercial Proposal — FX Settlement Platform

SettleMint ¦ Version 1.0

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until 15 March 2026. In the absence of confirmation to proceed, SettleMint and HSBC acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

SettleMint Bid Team

Digital Asset Solutions

Email: info@settlemint.com

Phone: +32 2 808 73 84

Table of Contents

Executive Summary	3

Commercial Principles	4

Recommended Commercial Structure	5

Subscription Scope	6

Implementation Model	7

Pricing Assumptions Register	8

Support and Service Management	9

Three-Year Commercial View	10

Exclusions and Optional Items	11

Contractual and Governance Terms	12

Commercial Fit Summary	13

Financial Governance and Budget Control	14

Delivery Governance and Change Management	15

Scaling Economics	16

Commercial Risk Allocation	17

Procurement Questions and Clarifications	18

Recommended Next-Step Commercial Workplan	19

Appendix: Assumption Commentary	20

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — FX Settlement Platform |
| Client | HSBC |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Confidentiality | Restricted |
| RFP Reference | HSBC-RFP-202603-04 |

  - Executive Summary

This commercial proposal covers the licensing, implementation, support, governance, and commercial assumptions for a DALP-based fx settlement platform programme for HSBC. The recommended commercial structure is designed to align with the institution's phased rollout model, preserve budget transparency, and avoid hidden dependency costs during implementation and early production operation.

The proposed commercial posture favors a configuration-led base platform with clearly separated workstreams for platform subscription, implementation services, optional partner integrations, infrastructure, and support. That separation is important for institutional procurement because it allows architecture, security, finance, and business sponsors to assess value and delivery risk independently rather than through an opaque bundled quote.

  - Commercial Principles

- Pricing separates recurring platform rights, implementation effort, support services, and buyer-controlled third-party spend.

- Assumptions are declared up front for environments, legal entities, users, and integration scope.

- Change requests apply only when scope moves beyond the agreed baseline; normal configuration within agreed workstreams is planned into the implementation model.

- Expansion to additional entities, products, or corridors should reuse the base control plane where possible rather than fund reimplementation.

  - Recommended Commercial Structure

| Commercial component | Position | Rationale |
| --- | --- | --- |
| Platform subscription | Annual enterprise subscription | Supports controlled rollout and future scale without per-transaction lock-in |
| Implementation services | Milestone-based fixed fee by phase | Improves budget visibility and governance |
| Support services | Premium support with named governance cadence | Matches institutional change and incident management needs |
| Optional integrations | Scoped separately where third parties are involved | Preserves transparency for dependencies outside DALP core |
| Buyer infrastructure | Buyer-controlled or buyer-approved hosting spend | Aligns to internal cloud and resilience policy |

  - Subscription Scope

The subscription covers the DALP platform capabilities required for governed lifecycle execution, policy enforcement, role-based administration, APIs, eventing, environment separation, and evidence generation. It is intended to provide a stable commercial base for the initial programme and for measured expansion after governance approval.

| Included scope | Commercial interpretation |
| --- | --- |
| Configurable asset and workflow models | Included in base subscription |
| Role and approval model | Included in base subscription |
| API and event interfaces | Included in base subscription |
| Standard reporting and audit exports | Included in base subscription |
| Standard environments | Included subject to agreed deployment topology |
| New external adapters or partner services | Scoped separately where net-new work is required |

  - Implementation Model

The recommended implementation model is structured to give HSBC objective commercial checkpoints rather than a single blended project cost with weak traceability. Each phase ends with specific evidence and sign-off outputs so that steering committees can approve the next funding and delivery step against real progress.

| Phase | Duration | Commercial basis | Key deliverables |
| --- | --- | --- | --- |
| Discovery and control mapping | 3 weeks | Fixed fee | Scope baseline, RACI, control requirements, integration inventory |
| Foundation and environments | 3 weeks | Fixed fee | Platform baseline, IAM approach, monitoring hooks, admin controls |
| Configuration and interfaces | 5 weeks | Fixed fee | Product workflows, role policies, data mappings, interface contracts |
| SIT and UAT readiness | 4 weeks | Fixed fee | Test evidence, operational procedures, reporting and export validation |
| Launch and hypercare | 4 weeks | Fixed fee | Controlled go-live, defect triage, handover, production review |
| Total baseline | 19 weeks | Milestone-based | Launch-ready first release |

  - Pricing Assumptions Register

| Assumption | Commercial treatment |
| --- | --- |
| One initial production perimeter | Included in baseline |
| Standard buyer participation in discovery and UAT | Included |
| Buyer provides or approves hosting, IAM, and logging standards | Included assumption |
| Third-party contracts remain separate | Excluded from DALP baseline pricing |
| Jurisdiction-specific legal advice | Buyer- or partner-led cost item |
| Net-new external adapters beyond agreed baseline | Change request or optional work package |

  - Support and Service Management

The recommended support posture is premium support with defined severity levels, named governance checkpoints, and agreed interfaces into the buyer's incident and change processes. This support model is designed for regulated institutions that need predictable escalation, change visibility, and production issue reconstruction.

| Support area | Position |
| --- | --- |
| Coverage window | 16×5 standard, optional 24×7 for critical production per contract |
| P1 response target | 2 hours |
| P2 response target | 4 hours |
| Named service governance | Quarterly service review and roadmap alignment |
| Release support | Included for scheduled platform releases within support scope |
| Customer change coordination | Aligned with agreed CAB / change windows |

  - Three-Year Commercial View

The three-year economic model should be evaluated as a phased platform investment rather than a one-off project. Year 1 carries the implementation and launch burden, Years 2 and 3 should benefit from lower incremental change costs because the institution can reuse the same control plane, templates, and operational model for adjacent expansion.

| Cost category | Year 1 | Year 2 | Year 3 | Notes |
| --- | --- | --- | --- | --- |
| Platform subscription | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | Annual recurring |
| Implementation services | [CLIENT-SPECIFIC] | — | — | Baseline first release |
| Support services | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | Depends on support tier |
| Optional expansions | [AS NEEDED] | [AS NEEDED] | [AS NEEDED] | New entities, corridors, or adapters |
| Buyer infrastructure | [BUYER-CONTROLLED] | [BUYER-CONTROLLED] | [BUYER-CONTROLLED] | Hosting and third-party tooling |

  - Exclusions and Optional Items

The following items are excluded from the commercial baseline unless specifically contracted:

- Buyer cloud or infrastructure consumption charges.

- Third-party connectivity fees, market-infrastructure fees, or operator onboarding charges.

- External legal, tax, registry, ESG assurance, or market-specific advisory services.

- Net-new custom interfaces outside the agreed implementation baseline.

- Non-standard migration or remediation work on legacy data beyond the agreed target scope.

  - Contractual and Governance Terms

| Topic | Position |
| --- | --- |
| Initial term | Three years recommended |
| Billing | Annual subscription in advance; implementation by milestone |
| Acceptance | Phase exit criteria and acceptance evidence agreed during discovery |
| Change control | Formal change request for scope beyond baseline |
| Exit support | Time-bound export and transition assistance subject to contract |
| Audit and information rights | Appropriate for regulated institutional customers |
| Data processing | Governed through DPA and agreed service boundaries |

  - Commercial Fit Summary

The proposed commercial model is designed to give HSBC three things procurement teams consistently ask for: price transparency, traceable assumptions, and credible scale economics. It does not rely on low headline pricing offset by hidden dependency costs. Instead, it separates what DALP delivers directly from what must be coordinated with the buyer's environment and third parties, making the commercial package easier to compare, negotiate, and govern.

  - Financial Governance and Budget Control

For HSBC, budget control will depend on keeping the baseline scope narrow, the assumptions explicit, and the optional workstreams separately governed. A well-run programme does not hide third-party cost drivers inside the software line item. Instead, it tracks platform rights, configuration effort, connectivity effort, infrastructure spend, support commitments, and buyer-retained work independently so steering committees can decide where incremental spend actually improves production readiness.

For HSBC, budget control will depend on keeping the baseline scope narrow, the assumptions explicit, and the optional workstreams separately governed. A well-run programme does not hide third-party cost drivers inside the software line item. Instead, it tracks platform rights, configuration effort, connectivity effort, infrastructure spend, support commitments, and buyer-retained work independently so steering committees can decide where incremental spend actually improves production readiness.

For HSBC, budget control will depend on keeping the baseline scope narrow, the assumptions explicit, and the optional workstreams separately governed. A well-run engagement does not hide third-party cost drivers inside the software line item. Instead, it tracks platform rights, configuration effort, connectivity effort, infrastructure spend, support commitments, and buyer-retained work independently so steering committees can decide where incremental spend actually improves production readiness.

  - Delivery Governance and Change Management

Commercial governance should mirror delivery governance. When architecture or compliance teams change a baseline assumption, the commercial register should be updated at the same time so cost impact remains visible. That discipline is more valuable to sophisticated institutions than artificially smooth pricing tables, because it allows funding decisions to track actual implementation risk and operational readiness.

Commercial governance should mirror delivery governance. When architecture or compliance teams change a baseline assumption, the commercial register should be updated at the same time so cost impact remains visible. That discipline is more valuable to sophisticated institutions than artificially smooth pricing tables, because it allows funding decisions to track actual implementation risk and operational readiness.

Commercial governance must where agreed mirror delivery governance. When architecture or compliance teams change a baseline assumption, the commercial register must where agreed be updated at the same time so cost impact remains visible. That discipline is more valuable to sophisticated institutions than artificially smooth pricing tables, because it allows funding decisions to track actual implementation risk and operational readiness.

  - Scaling Economics

The strongest scaling economics come from reusing the same control plane. If the institution can add products, entities, or corridors primarily through approved configuration and controlled extension rather than reimplementation, then the value of the initial investment compounds over time. That is why the proposal repeatedly emphasizes reusable templates, repeatable controls, and day-2 operational ownership rather than bespoke delivery heroics.

In practice, the strongest scaling economics come from reusing the same control plane. If the institution can add products, entities, or corridors primarily through approved configuration and controlled extension rather than reimplementation, then the value of the initial investment compounds over time. That is why the proposal repeatedly emphasizes reusable templates, repeatable controls, and day-2 operational ownership rather than bespoke delivery heroics.

The strongest scaling economics come from reusing the same control plane. If the institution can add products, entities, or corridors primarily through approved configuration and controlled extension rather than reimplementation, then the value of the initial investment compounds over time. That is why the proposal repeatedly emphasizes reusable templates, repeatable controls, and day-2 operational ownership rather than bespoke delivery heroics.

  - Commercial Risk Allocation

Commercial risk allocation should be explicit. DALP can take responsibility for the platform product, agreed implementation deliverables, and support obligations. The buyer should retain responsibility for legal interpretation, internal policy sign-off, and ownership of third-party enterprise tooling. Shared dependencies should be captured in the implementation governance model so that slippage is assessed against objective prerequisites rather than argued retrospectively.

Commercial risk allocation should be explicit. the platform can take responsibility for the platform product, agreed implementation deliverables, and support obligations. In practice, the buyer should retain responsibility for legal interpretation, internal policy sign-off, and ownership of third-party enterprise tooling. Shared dependencies should be captured in the implementation governance model so that slippage is assessed against objective prerequisites rather than argued retrospectively.

Commercial risk allocation must where agreed be explicit. DALP can take responsibility for the platform product, agreed implementation deliverables, and support obligations. The buyer must where agreed retain responsibility for legal interpretation, internal policy sign-off, and ownership of third-party enterprise tooling. Shared dependencies must where agreed be captured in the implementation governance model so that slippage is assessed against objective prerequisites rather than argued retrospectively.

  - Procurement Questions and Clarifications

We expect procurement and control teams to test the commercial model through clarification questions on scope, deployment assumptions, service boundaries, and future expansion pricing. That is healthy. The proposal is intentionally structured so these questions can be answered without rewriting the whole commercial basis: the baseline is stable, while optionality and dependencies are already separated into explicit lines of responsibility.

We expect procurement and control teams to test the commercial model through clarification questions on scope, deployment assumptions, service boundaries, and future expansion pricing. That is healthy. In practice, the proposal is intentionally structured so these questions can be answered without rewriting the whole commercial basis: the baseline is stable, while optionality and dependencies are already separated into explicit lines of responsibility.

We expect procurement and control teams to test the commercial model through clarification questions on scope, deployment assumptions, service boundaries, and future expansion pricing. That is healthy. The proposal is intentionally structured so these questions can be answered without rewriting the whole commercial basis: the baseline is stable, while optionality and dependencies are already separated into explicit lines of responsibility.

  - Recommended Next-Step Commercial Workplan

A practical next step after shortlist selection is a short commercial and solution-confirmation workshop with HSBC's procurement, architecture, security, and business sponsors. The goal is to ratify the baseline scope, identify which third-party dependencies are already preferred or mandated, and convert any ambiguous commercial assumptions into signed delivery constraints before final contracting.

A practical next step after shortlist selection is a short commercial and solution-confirmation workshop with HSBC's procurement, architecture, security, and business sponsors. In practice, the goal is to ratify the baseline scope, identify which third-party dependencies are already preferred or mandated, and convert any ambiguous commercial assumptions into signed delivery constraints before final contracting.

A practical next step after shortlist selection is a short commercial and solution-confirmation workshop with HSBC's procurement, architecture, security, and business sponsors. The goal is to ratify the baseline scope, identify which third-party dependencies are already preferred or mandated, and convert any ambiguous commercial assumptions into signed delivery constraints before final contracting.

  - Appendix: Assumption Commentary

Appendix commentary should capture the rationale behind each major assumption so future reviewers understand why a line item is included, excluded, or conditional. That reduces negotiation churn and helps preserve institutional memory when programmes move from procurement to delivery.

Appendix commentary should capture the rationale behind each major assumption so future reviewers understand why a line item is included, excluded, or conditional. That reduces negotiation churn and helps preserve institutional memory when programmes move from procurement to delivery.

Appendix commentary must where agreed capture the rationale behind each major assumption so future reviewers understand why a line item is included, excluded, or conditional. That reduces negotiation churn and helps preserve institutional memory when engagements move from procurement to delivery.