[Company name]

[Document title]

[Document subtitle]

Confidentiality Statement

This document contains confidential and proprietary information of SettleMint. By reading this document, you agree not to disclose the confidential information contained herein to any third party without the prior written consent of SettleMint, except to those agents, principals, representatives, or consultants who require access for the purpose of evaluating this document. You further agree to inform such persons of the confidential nature of this document and to obtain their agreement to preserve its confidentiality to the same extent as yours.

This confidentiality statement shall remain binding on the parties for a period of five (5) years from the date stated on the front cover, unless superseded by confidentiality provisions detailed in a subsequent agreement.

Terms and Conditions

This proposal is valid until [DD Month YYYY]. In the absence of confirmation to proceed, SettleMint and [the Company] acknowledge and agree to abide by the Mutual NDA as the governing agreement.

SettleMint reserves the right to vary the terms of this proposal in response to changes in specifications or information made available at a later date. Submission of this proposal does not convey any right, title, interest, or license in any intellectual property rights (including, but not limited to, patents, copyrights, trade secrets, or trademarks) contained herein.

All rights are reserved. This proposal and the information contained within it are provided on an “as is” basis, without any warranties of any kind, express or implied.

All contracts with SettleMint will be governed by Belgian Law and subject to the exclusive jurisdiction of Belgian courts.

Contact Details

For any enquiries regarding this document, please contact:

[Full Name]

[Job Title]

Email: [email@example.com]

Phone: [Country Code - Number]

Table of Contents

Executive Summary

Licensing

Platform License: Enterprise (Tier 2)

Implementation Pricing

Support: Premium Tier

Three-Year TCO

Exclusions

Contractual Framework

Commercial Decision Summary

| Field | Value |
| --- | --- |
| Proposal title | Commercial Proposal — Tokenized Sukuk Issuance and Servicing Platform |
| Client | Qatar National Bank |
| Submitted by | SettleMint NV |
| Date | March 2026 |
| Version | v1.0 |
| Confidentiality | Restricted |
| RFP Reference | QATAR-NATIONAL-BANK-RFP-TOKENIZED-SUKUK-202603 |

  - Executive Summary

QNB requires a platform partner for production-grade tokenized sukuk issuance and servicing. This commercial proposal presents SettleMint's licensing, implementation, and support model for DALP, structured for predictable costs and transparent total cost of ownership.

Recommendation: Enterprise tier (Tier 2) platform license with Premium support, 19-week fixed-fee implementation, dedicated cloud deployment within Qatar-resident infrastructure.

DALP's platform licensing model charges zero per-transaction, per-token, per-distribution, or per-investor fees. For sukuk programmes where periodic distributions and compliance checks occur at high frequency, this eliminates the cost anxiety that transaction-based pricing creates.

  - Licensing

    - Platform License: Enterprise (Tier 2)

| Included | Detail |
| --- | --- |
| All lifecycle pillars | Issuance, Compliance, Custody, Settlement, Servicing |
| All asset classes | Including sukuk via DALPAsset configurable contract |
| All 18 compliance modules | No per-module fees |
| Full API surface | REST v2, GraphQL, webhooks, SDK, CLI |
| Observability stack | Grafana dashboards, metrics, logs, traces |
| Platform updates | All releases and security patches |
| Annual license | [CLIENT-SPECIFIC] |

  - Implementation Pricing

| Phase | Duration | Fee Basis |
| --- | --- | --- |
| Phase 1: Discovery | 2 weeks | Fixed fee |
| Phase 2: Foundation | 3 weeks | Fixed fee |
| Phase 3: Configuration | 4 weeks | Fixed fee |
| Phase 4: Integration & Testing | 4 weeks | Fixed fee |
| Phase 5: Go-Live & Hypercare | 6 weeks | Fixed fee |
| Total | 19 weeks | [CLIENT-SPECIFIC] |

  - Support: Premium Tier

| Aspect | Premium |
| --- | --- |
| Coverage | 16×5 (Sunday–Thursday for Qatar alignment) |
| P1 response | 2 hours |
| P2 response | 4 hours |
| Dedicated engineer | Yes |
| Quarterly reviews | Yes |
| Annual fee | [CLIENT-SPECIFIC] |

  - Three-Year TCO

| Component | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Platform license | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] |
| Implementation | [CLIENT-SPECIFIC] | — | — |
| Support | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] |
| Infrastructure | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] | [CLIENT-SPECIFIC] |

    - Exclusions

- Cloud infrastructure costs (QNB responsibility)

- Core banking integration development (QNB side)

- Custody provider subscription fees

- Regulatory filing fees (QCB/QFC)

- Custom Sharia board dashboard (priced separately if required)

  - Contractual Framework

- Initial three-year term with annual renewal

- Milestone-based implementation payments

- Annual in advance for license and support

- Capped annual escalation after initial term

- 90-day exit support with data export

- Annual audit rights for QNB

- Subcontractor disclosure and approval rights

  - Commercial Decision Summary

| Factor | Position |
| --- | --- |
| Pricing model | Platform license — zero per-transaction fees |
| Islamic finance track record | Islamic Development Bank (57 countries) |
| Gulf presence | Saudi RER production deployment |
| Implementation risk | Fixed-fee, 19-week proven methodology |
| Scaling economics | Costs flat as sukuk issuances and investors grow |
| Certifications | ISO 27001, SOC 2 Type II |